Educational AI POC
End-to-End Technical & Project Documentation

Prepared for Client Discussion after POC Demonstration

# 1. Project Overview

Build an end-to-end educational AI POC that ingests learning content from two independent platforms, processes and indexes that content, retrieves relevant curriculum information for a student question, and generates a grounded response with citations, confidence information, and evaluation metrics.

The POC demonstrates technical feasibility; production will use the client's actual platforms.

POC sources are representative demo sources and are not the client's production platforms.

The project owner/client will bear production infrastructure and third-party service costs.

# 2. POC vs Production Scope

| Area | POC | Production |
| --- | --- | --- |
| Sources | Representative independent PDF + video platforms | Client's actual platforms |
| Data | Small controlled dataset | Actual curriculum volume |
| Deployment | Low-cost/free demo environment | Client-owned cloud infrastructure |
| Environments | Development/demo | Development + Staging/UAT + Production |
| CI/CD | Optional/manual | Recommended |
| Security | POC-level | Production-grade |
| Monitoring | Basic | Centralized logs, metrics and alerts |
| Scalability | Limited | Designed for expected scale |
| Evaluation | Demo test set | Formal evaluation and acceptance criteria |

# 3. End-to-End Functional Flow

Source 1 – Educational PDF Platform

Read/access PDF content without downloading the PDF

Source 2 – Educational Video Platform

Download permitted educational video

Extract audio from video

Speech-to-Text transcription

Clean and normalize content

Chunk curriculum content

Optional/conditional model fine-tuning where justified

Generate embeddings and index curriculum

Store embeddings and metadata in vector database

Receive student question

Understand the question

Retrieve relevant curriculum content

Generate grounded LLM answer

Safety and curriculum/relevance check

Personalize response

Return final answer with citations/resources, confidence score and evaluation information

# 4. Data Source Requirements

## 4.1 PDF Platform

Use a separate educational PDF platform for the POC.

Use read/access permission only.

Do not download or permanently store the PDF.

Process permitted content in memory or through the platform's supported access mechanism.

Retain source metadata for citations.

Replace the demo source with the client's actual PDF platform for production.

## 4.2 Educational Video Platform

Use a separate educational video platform.

Download video only where permitted.

Extract audio and run Speech-to-Text.

Retain video reference and timestamp information where available.

Use the client's actual video platform for production.

# 5. Data Ingestion & Processing

Separate source connectors/adapters for each platform.

Validate access and content availability.

Extract PDF text without persisting the PDF.

Download permitted video and extract audio.

Transcribe audio.

Clean, normalize and chunk content.

Attach source metadata to every chunk.

# 6. Metadata & Traceability

Every chunk retains source type and identifier.

PDF chunks retain document title and page/section where available.

Video chunks retain title, source reference and timestamp where available.

Metadata is available to retrieval and response generation.

Metadata enables traceable citations.

# 7. Model Strategy

Use an LLM for question understanding and answer generation.

Use an embedding model for semantic indexing/retrieval.

Fine-tuning is optional and introduced only when justified by a demonstrated requirement.

Use RAG to supply curriculum knowledge rather than relying on model memory.

Select models based on quality, language support, context, latency, privacy and cost.

# 8. Curriculum Indexing

Generate embeddings for processed chunks.

Store vectors and metadata in a vector database.

Support semantic similarity search.

Support metadata filters such as subject, grade, course or topic.

Support incremental re-indexing when content changes.

# 9. Student Question Processing

Receive and validate the question.

Determine intent/topic.

Prepare a retrieval query.

Retrieve relevant curriculum chunks.

Pass relevant evidence to answer generation.

# 10. Answer Generation

Generate an answer using retrieved curriculum content.

Prefer retrieved evidence over unsupported model knowledge.

Avoid hallucinated curriculum information.

If evidence is insufficient, clearly state the limitation.

Return a student-friendly response appropriate to available context.

# 11. Safety & Curriculum Checks

Check response relevance and curriculum grounding.

Apply appropriate safety checks.

Detect insufficient retrieval/low support.

Revise or block unsupported responses where appropriate.

Maintain production audit metadata subject to privacy requirements.

# 12. Personalization

Use permitted student context where available.

Possible context: grade/class, learning level, preferred explanation style and learning history.

Personalization must not override correctness or safety.

Use a controlled sample student profile for the POC if needed.

# 13. Citations & Resource References

Every curriculum-grounded answer should provide citations.

PDF citations identify document and page/section where available.

Video citations identify video and relevant timestamp where available.

Users can identify the original learning resource.

Do not display citations that were not actually used as supporting evidence.

# 14. Confidence Score

Each answer includes a confidence score reflecting support from retrieved evidence.

Calculate it from defined retrieval/evidence signals and/or evaluation logic.

Do not represent confidence as a guaranteed probability of factual correctness.

Low-confidence answers should be clearly identified and may require verification.

# 15. Accuracy Evaluation

Create a representative evaluation dataset of student questions and reference answers.

Evaluate generated responses against reference answers using a defined method.

Display an accuracy/evaluation score in the POC.

Do not claim the score represents absolute accuracy for every future question.

Evaluate correctness, curriculum grounding and citation relevance where practical.

Document the evaluation dataset and scoring methodology.

# 16. Application/API Layer

Expose core functionality through a clear API/application layer.

Separate ingestion, processing, indexing, retrieval and generation responsibilities.

Keep source connectors independent from common RAG logic.

Use environment variables/configuration for non-secret settings and secrets management for credentials.

API accepts a student question and returns answer plus supporting metadata.

# 17. Logical Architecture

| Layer | Responsibility |
| --- | --- |
| Source Connectors | Independent PDF and video platform integration |
| Ingestion | Read/download permitted content |
| Processing | Extract, clean, normalize and chunk |
| Speech-to-Text | Convert video audio to transcript |
| Embedding | Create vector representations |
| Vector DB | Store vectors/metadata and retrieve evidence |
| Question Understanding | Interpret student intent |
| Retriever | Retrieve curriculum evidence |
| LLM | Generate grounded response |
| Safety/Curriculum | Validate safety, relevance and grounding |
| Personalization | Adapt response using permitted context |
| Evaluation | Measure quality/accuracy |
| API/UI | Expose student interaction and results |

# 18. Git & Repository Strategy

Use a dedicated Git repository owned/controlled by the project owner/client.

Store source code, configuration templates, documentation, tests and deployment configuration.

Never commit secrets or credentials.

Use environment variables/secret management.

Use a controlled branching strategy suitable for the team.

Git hosting cost depends on provider/plan; client should own the production organization/repository.

Agree repository ownership and access before production work.

# 19. Environment Strategy

| Environment | Purpose |
| --- | --- |
| Development | Implementation and testing |
| Staging/UAT | Client testing and acceptance |
| Production | Live system |

POC may use one development/demo environment.

Production should normally use Development + Staging/UAT + Production unless the client chooses otherwise.

# 20. Deployment Strategy

## 20.1 Manual Deployment

Suitable for early POC.

Lower setup effort.

Higher risk of inconsistency and manual error.

## 20.2 CI/CD

Recommended for production.

Git changes can trigger automated build, test and deployment.

Separate workflows can target each environment.

Production can require approval gates.

## 20.3 Recommendation

Use manual deployment for the initial POC if speed is the priority.

Introduce CI/CD before/during production implementation.

Select CI/CD tooling after cloud and Git hosting are confirmed.

# 21. Cloud & Infrastructure

Select a production cloud provider based on requirements.

Production cloud account/project should be client-owned.

Potential services: compute, storage, vector/database, networking, secrets, logging and monitoring.

Exact services depend on traffic, content volume, security, latency and scale.

POC may use free tiers or low-cost resources.

# 22. Third-Party Tools & Cost Categories

| Category | Purpose | Cost Driver |
| --- | --- | --- |
| LLM | Answer generation/question understanding | Tokens/usage or compute |
| Embeddings | Semantic indexing | API usage or compute |
| Speech-to-Text | Video transcription | Audio duration/usage or compute |
| Vector DB | Vector storage/retrieval | Storage/compute/usage |
| Cloud Compute | API/processing | Runtime/compute |
| Object Storage | Permitted temporary/artifact storage | Storage/data transfer |
| Git Hosting | Source control | Users/private repos/plan |
| CI/CD | Automated deployment | Included plan or usage |
| Monitoring | Logs/metrics/alerts | Volume/usage |

Costs should be finalized only after expected users, requests, content volume, video duration, model choices and deployment architecture are known.

# 23. Client Access & Inputs Required

Access to actual PDF platform/API/read mechanism.

Access to actual video platform/API/download mechanism.

Required credentials, API keys or OAuth/application access.

Client-owned cloud account/project/subscription.

Git repository/organization access and permissions.

Permissions to create/manage required cloud resources.

Confirmation of educational content processing rights.

Curriculum structure: subjects, grades, topics and taxonomy.

Sample student questions and reference answers.

Expected user volume, content volume and response-time requirements.

Security, privacy, compliance and retention requirements.

Domain/DNS and authentication/SSO requirements if applicable.

# 24. Security & Secrets

Never store credentials in source code.

Use managed secrets in production where appropriate.

Apply least-privilege access.

Separate development and production credentials.

Minimize student data collection and retention.

Define authentication/authorization before production.

Enable required audit logging.

# 25. Logging, Monitoring & Observability

Log errors and important processing events.

Track ingestion/indexing/retrieval/generation failures.

Monitor API health and latency.

Monitor model/API usage and cost.

Monitor vector/storage usage.

Production should provide alerts for critical failures and thresholds.

# 26. Backup & Recovery

Define backup requirements for application data/configuration/indexes where applicable.

Do not back up content that cannot legally/technically be stored.

Define production recovery procedures.

Test recovery according to availability requirements.

# 27. Scalability

New source platforms should be addable through independent adapters.

Support incremental ingestion.

Vector indexing must support curriculum growth.

Separate processing workloads when scale requires it.

Choose models/infrastructure based on concurrent users and latency.

# 28. Ownership & Handover

Client/project owner should own production cloud resources and repositories.

Production credentials remain under client control.

Provide technical, deployment and operational documentation at handover.

Prefer client-owned third-party accounts.

Agree support and maintenance responsibilities before production.

# 29. Implementation Phases

| Phase | Scope |
| --- | --- |
| 1 – POC | Representative PDF/video sources; complete RAG demonstration |
| 2 – Client Integration | Connect actual platforms and validate permissions |
| 3 – Production Architecture | Finalize cloud, environments, security, Git and deployment |
| 4 – Production Build | Production ingestion, RAG, API/UI, evaluation and observability |
| 5 – Testing & UAT | Functional, integration, security, performance and acceptance testing |
| 6 – Deployment & Handover | Production launch, documentation, access handover and readiness |

# 30. Key Assumptions

Client/project owner pays for production infrastructure and third-party services.

Client provides required platform access and permissions.

Client confirms content processing rights.

POC is not production-ready software.

Technology choices may change after platform/API/data-volume review.

Cost estimates remain indicative until requirements are finalized.

Accuracy results depend on evaluation-data quality and coverage.

# 31. Recommended Initial Technology Direction

| Component | Initial Direction |
| --- | --- |
| Backend/API | Python + FastAPI |
| Architecture | RAG-based modular architecture |
| PDF Processing | Python extraction compatible with permitted access |
| Video | Download when permitted + audio extraction + Speech-to-Text |
| Embeddings | Production-appropriate embedding model |
| Vector Store | Vector DB selected for scale/cloud |
| LLM | Selected for quality, latency, privacy and cost |
| Database | Relational/document DB if application metadata requires |
| Containerization | Docker |
| Source Control | Git-based repository |
| Deployment | Cloud; CI/CD recommended |
| Observability | Cloud-native or equivalent logging/monitoring |

# 32. Decisions Required Before Production Development

Confirm both client source platforms and access mechanisms.

Confirm PDF read-only and video download permissions.

Select production cloud provider.

Confirm Git ownership and access.

Confirm environments.

Select LLM, embedding and Speech-to-Text services.

Select vector database.

Define authentication/authorization.

Define privacy, retention and security requirements.

Define evaluation dataset and acceptance metrics.

Confirm users, content volume and performance requirements.

Finalize recurring service costs.

Agree ownership, support and maintenance.

# 33. POC Success Criteria

Two independent educational platforms are integrated.

PDF is processed without downloading/persisting it.

Permitted video is downloaded, converted to audio and transcribed.

Both sources are indexed in a common retrieval layer.

Student questions retrieve relevant curriculum content.

LLM produces grounded answers.

Answers include traceable citations/resources.

Answers include confidence information.

POC provides evaluation-based accuracy score.

Insufficient evidence is handled without intentional unsupported generation.

Complete flow is demonstrable end-to-end.

End of Document